# Sales Pipeline Analytics

SiamEast Customer Analysis Enhancement

Project: SECustomerAnalysis Pipeline Analytics
Created: 2026-01-09
Owner: David (CFO perspective)
Assistant: Angela

____________________________________________________________

# 1. BUSINESS FLOW (Full Loop)

INQUIRY → COSTSHEET → QUOTATION → SALE ORDER → INVOICE
(สอบถาม)   (คำนวณต้นทุน)  (เสนอราคา)    (สั่งขาย)      (ออกบิล)

Database Connections:

• Sale System DB: dbo.Inquiries, dbo.Quotations, dbo.SaleOrders, dbo.CostSheets

• Express DB (Midnight): Midnight.Invoice, Midnight.InvoiceItems, Midnight.Customer

• Link: SaleOrders.SaleOrderNo → Invoice.SaleOrderNumber

____________________________________________________________

# 2. EXECUTIVE REQUIREMENTS

## 2.1 Key Questions to Answer:

| Question | Why It Matters | Metrics Needed |
| --- | --- | --- |
| "ทีมขายของเรามี Pipeline เท่าไหร่?" | วางแผนรายได้ | Pipeline Value by Stage |
| "Conversion Rate เป็นอย่างไร?" | วัดประสิทธิภาพการปิดการขาย | Inquiry→Invoice % |
| "ใครขายเก่งที่สุด?" | จัดสรรงานและ Incentive | Revenue, Margin, Win Rate per SalePerson |
| "เรากำไรเท่าไหร่?" | ควบคุมต้นทุน | Profit Margin %, GP by Product |
| "มีงานค้างที่ไหนบ้าง?" | เร่งรัดปิดการขาย | Aging by Stage |
| "แนวโน้มเป็นอย่างไร?" | พยากรณ์ | Revenue Trend, Forecast |

## 2.2 Target KPIs:

| KPI | Formula | Target |
| --- | --- | --- |
| Revenue Growth | (Current - Previous) / Previous | +10% YoY |
| Profit Margin | (Revenue - Cost) / Revenue | ≥25% |
| Conversion Rate | Invoices / Inquiries | ≥30% |
| Average Deal Size | Total Revenue / # Deals | Track trend |
| Sales Cycle | Avg days Inquiry→Invoice | <30 days |
| Pipeline Coverage | Pipeline / Target | ≥3x |

____________________________________________________________

# 3. PROPOSED FEATURES (6 Pages)

## Page 1: Pipeline Dashboard

Route: /pipeline/dashboard

Description: ภาพรวม Pipeline

Components:

• Funnel Chart - Inquiry → Quotation → SaleOrder → Invoice counts

• Pipeline Value Cards - Total value at each stage

• Conversion Rates - % between stages

• Velocity Metrics - Average days per stage

• Top Opportunities - Largest pending deals

## Page 2: Sales Team Performance

Route: /pipeline/sales-team

Description: ผลงานทีมขาย

Components:

• Leaderboard Table - Ranked by Revenue, Margin, Win Rate

• Individual Cards - Each salesperson's metrics

• Comparison Chart - Bar chart comparing team

• Target vs Actual - Progress bars

## Page 3: Conversion Funnel Analysis

Route: /pipeline/funnel

Description: วิเคราะห์ Funnel

Components:

• Sankey Diagram - Flow visualization

• Stage Breakdown - Count/Value by status

• Drop-off Analysis - Where deals are lost

• Time in Stage - Bottleneck identification

## Page 4: Profitability Analysis

Route: /pipeline/profitability

Description: วิเคราะห์กำไร

Components:

• Margin Heatmap - By Product × Customer

• Cost Breakdown - Pie chart of cost components

• Margin Trend - Line chart over time

• Low Margin Alerts - Deals below threshold

## Page 5: Aging & At-Risk Deals

Route: /pipeline/aging

Description: งานค้าง

Components:

• Aging Buckets - 0-30, 31-60, 61-90, 90+ days

• At-Risk Table - Old deals needing attention

• Follow-up Reminders - Actionable list

• Stage Distribution - Where deals are stuck

## Page 6: Forecast & Trends

Route: /pipeline/forecast

Description: พยากรณ์

Components:

• Revenue Forecast - Next 3/6/12 months

• Pipeline Trend - Historical pipeline value

• Conversion Trend - Improvement over time

• Seasonal Analysis - Month-over-month patterns

____________________________________________________________

# 4. IMPLEMENTATION PHASES

## Phase 1: Foundation

☐ Create /modules/pipeline/ backend structure

☐ Implement PipelineCalculator class

☐ Basic funnel query (count by stage)

☐ Pipeline overview endpoint

☐ Basic frontend page structure

## Phase 2: Core Features

☐ Sales team performance endpoints

☐ Conversion rate calculations

☐ Profitability analysis (CostSheet integration)

☐ Frontend: Dashboard + Sales Team pages

☐ Charts: Funnel, Bar charts

## Phase 3: Advanced Analytics

☐ Aging analysis

☐ At-risk deal detection

☐ Forecast integration

☐ Frontend: Aging + Forecast pages

☐ Charts: Heatmap, Sankey

## Phase 4: Polish & Testing

☐ Caching optimization

☐ Performance tuning

☐ Error handling

☐ Unit tests

☐ User acceptance testing

____________________________________________________________

# 5. CONFIRMED REQUIREMENTS

DB Connection: Same server - dbo.* และ Midnight.* query ข้าม schema ได้

Probability: Calculate from historical conversion rate per salesperson/product

Permission: Phase 1 = No filtering, show all data to everyone

____________________________________________________________

# 6. SUCCESS METRICS

| Metric | How to Measure | Target |
| --- | --- | --- |
| Adoption | % of sales team using daily | 80% |
| Decision Speed | Time to identify issues | <5 min |
| Data Accuracy | Matches source system | 99% |
| Performance | Page load time | <2 sec |

____________________________________________________________

Prepared by: Angela
For: David + Owner SiamEast