Software Development Life Cycle
Procedure Manual

SDLC Process Documentation
ISO 27001:2022 Compliant

Orbplus Co., Ltd.

ISO 27001:2022
Information Security Management System

| Document No.: | ORB-QP-IT-026-EN |
| --- | --- |
| Version: | 1.0 |
| Effective Date: | 24 January 2026 |
| Prepared by: | Angela AI / David Samanyaporn |

# Table of Contents

1. Purpose

2. Scope

3. Definitions

4. Roles and Responsibilities

5. Part 1: Project-Based SDLC

5.1 Phase 1: Project Initiation

5.2 Phase 2: Requirements

5.3 Phase 3: Design

5.4 Phase 4: Development

5.5 Phase 5: Testing

5.6 Phase 6: Deployment

5.7 Phase 7: Maintenance

6. Part 2: SaaS Business Model

7. Tools and Systems

8. ISO 27001 References

9. Appendix

# 1. Purpose

This manual establishes the processes and practices for software development at Orbplus Co., Ltd. in compliance with ISO 27001:2022 standards. The objectives are:

Define clear software development standards and procedures

Ensure information security throughout the development lifecycle

Create consistency in work practices across teams

Control the quality of developed software

Support auditing and continuous improvement

# 2. Scope

This manual covers two software development approaches:

## 2.1 Project-Based SDLC

For custom software development based on specific client requirements. Consists of 7 main phases from project initiation to maintenance.

## 2.2 SaaS Subscription Model

For developing Software as a Service products. Covers 12 phases from market research to sustainable growth.

# 3. Definitions

| Term | Definition |
| --- | --- |
| SDLC | Software Development Life Cycle |
| MVP | Minimum Viable Product |
| SaaS | Software as a Service |
| UAT | User Acceptance Testing |
| SIT | System Integration Testing |
| CI/CD | Continuous Integration/Continuous Deployment |
| Sprint | A time-boxed iteration in Agile development, typically 2-4 weeks |
| Code Review | Source code inspection before merging to main branch |
| Pull Request | Request to merge code changes into the main branch |
| Staging | Pre-production testing environment |
| Production | Live environment for end users |

# 4. Roles and Responsibilities

| Role | Person | Primary Responsibility |
| --- | --- | --- |
| ISMS Director (CEO) | Kirk | Policy approval, high-level decisions |
| ISMS Manager / PM | Nuttawut | ISMS management, coordination, project management |
| Tech Lead / Architect | TERA | System architecture, code review |
| Backend Developer | INTENSE | API development, backend logic |
| Frontend Developer | Apisit | User interface development |
| QA Engineer | Orasa | System testing, bug tracking |
| Document Controller | Orasa | Document control, meeting minutes |
| Cloud Support | INET | Infrastructure, backup, security |

# 5. Part 1: Project-Based SDLC

The custom software development process consists of 7 main phases:

## 5.1 Phase 1: Project Initiation

### Objective:

To assess project feasibility and establish initial agreement with the client.

### Key Activities:

1.1 Customer Request: Receive initial requirements from client, log in ClickUp

1.2 Initial Meeting: Understand scope and requirements. Attendees: PM, Tech Lead, Client

1.3 Feasibility Study: Analyze technical and business feasibility by Tech Lead

1.4 Quotation: Estimate costs and timeline

1.5 Contract Signing: Sign project contract + NDA (if required)

### Related Documents:

Quotation

Project Contract

NDA (if applicable)

Meeting Minutes

### Exit Criteria:

Client signs contract and makes initial payment (if applicable)

## 5.2 Phase 2: Requirements

### Objective:

To gather and document complete system requirements.

### Key Activities:

2.1 Requirements Gathering: Interview stakeholders, collect information from various sources

2.2 Use Case / User Story: Document requirements, log in ClickUp

2.3 Non-Functional Requirements: Performance, security, scalability

2.4 Requirements Review: Client reviews and provides feedback

2.5 Requirements Sign-off: Client approves scope document

## 5.3 Phase 3: Design

### Objective:

To design system architecture and technical specifications.

### Key Activities:

3.1 System Architecture: Design system structure by TERA (Tech Lead)

3.2 Database Design: ER Diagram, Data Dictionary

3.3 UI/UX Design: Wireframe / Mockup / Prototype

3.4 API Design: RESTful API Specification by INTENSE

3.5 Design Review: TERA reviews, client approves

## 5.4 Phase 4: Development

### Objective:

To develop source code according to design specifications.

### Key Activities:

4.1 Environment Setup: Create GitHub Repository, configure Dev/Staging on INET Cloud

4.2 Sprint Planning: Create tasks in ClickUp, assign responsibilities

4.3 Coding: Frontend: Apisit, Backend: INTENSE

4.4 Code Review: TERA performs code review via GitHub Pull Request

4.5 Unit Testing: Developer performs unit tests, fixes bugs

### Security Practices:

Never commit credentials/secrets to repository

Use environment variables for configuration

Follow OWASP Top 10 Guidelines

Code must pass review before merge

## 5.5 Phase 5: Testing

### Objective:

To verify that the system works correctly according to requirements.

### Key Activities:

5.1 System Integration Test (SIT): Orasa (QA) performs integration testing

5.2 Bug Tracking: Log in ClickUp, assign developers to fix

5.3 Bug Fixing: Developers fix, QA re-tests

5.4 User Acceptance Test (UAT): Client tests in Staging environment

5.5 UAT Approval: Client signs off on UAT

## 5.6 Phase 6: Deployment

### Objective:

To deploy the system to production environment.

### Key Activities:

6.1 Change Request: Complete FM-037 Change Request form, obtain approval

6.2 Pre-Deployment Backup: INET Backup, Database Snapshot

6.3 Deploy to Production: GitHub Actions → INET Cloud

6.4 Smoke Test: Test core functions in production

6.5 Go-Live: Production launch, notify client

## 5.7 Phase 7: Maintenance

### Objective:

To support and maintain the system after deployment.

### Key Activities:

7.1 Support and Monitoring: INET Cloud Monitoring, ClickUp Incident Tracking

7.2 Incident Reception: Log incidents in ClickUp per QP-IT-011

7.3 Problem Resolution: Analyze and resolve based on severity level

7.4 System Enhancement: Patches, updates, enhancements

# 6. Part 2: SaaS Business Model

The SaaS product development and management process covers 4 main sections with 12 phases:

## Section A: Product Development

### Phase 1: Ideation & Research

Market Research - Study market, competitors, analyze trends

Pain Point Analysis - Customer problems, business opportunities

Value Proposition - Customer value, unique selling points

### Phase 2: Product Planning

Product Vision - Long-term goals, product direction

MVP Definition - Core features, minimum viable product

Pricing Strategy - Set pricing/packages, subscription tiers

Product Roadmap - Release schedule, development priority

### Phase 3: Design & Development

UX/UI Design - User experience, interface design

Architecture Design - Multi-tenant design, scalable infrastructure

Agile Development - Sprint-based work using GitHub + ClickUp

Security Implementation - Authentication, encryption, data protection

### Phase 4: Testing & Beta

Internal Testing - QA team (Orasa)

Beta Program - Early adopters, collect feedback

Iterate & Improve - Apply feedback, fix bugs

## Section B: Go-to-Market & Customer Acquisition

### Phase 5: Product Launch

Go-to-Market Strategy - Marketing plan, target audience

Marketing Campaign - Content, SEO, Ads, Social Media

Sales Enablement - Demo scripts, pricing materials, sales collateral

LAUNCH - Open for subscriptions

### Phase 6: Customer Acquisition

Lead Generation - Website visitors, inbound marketing

Free Trial / Freemium - Limited free usage, try before buy

Product Demo - Sales presentation, feature showcase

Conversion - Trial to paid customer decision

### Phase 7: Onboarding

Account Setup - Sign up, choose plan

Welcome Journey - Tutorial / Walkthrough, getting started guide

Configuration - System setup, import data

Activation - First value realized, start using

## Section C: Customer Lifecycle & Service

### Phase 8: Subscription Management

Billing & Invoicing - Issue invoices, auto-recurring

Payment Collection - Payment Gateway, credit card / transfer

Plan Management - Upgrade / Downgrade / Add-ons

Usage Monitoring - Track usage, quota / limits

### Phase 9: Customer Success

Health Score - Customer health monitor, usage analytics

Proactive Outreach - Check-in calls, best practices

Feature Adoption - Help use new features, training sessions

Value Realization - ROI tracking, success stories

### Phase 10: Support & Service

Help Desk - Ticket system (ClickUp Support)

Knowledge Base - Self-service docs, FAQ / tutorials

SLA Management - Response time, resolution time

Incident Management - Per QP-IT-011 for critical issues

### Phase 11: Retention & Renewal

Renewal Reminder - Notify before expiry 30/14/7 days

Churn Prevention - At-risk detection, save offers

Upselling - Higher tier offers, cross-sell products

Contract Renewal - Annual / multi-year renewal

## Section D: Continuous Improvement

### Phase 12 + KPIs:

Product Evolution - Customer feedback, roadmap updates

Key Metrics - MRR/ARR, CAC/LTV, Churn Rate, NPS Score

Continuous Loop - Feedback → Improve → Release → Measure

# 7. Tools and Systems

| Tool | Purpose |
| --- | --- |
| GitHub | Source Code Management, Version Control, Pull Request, Code Review |
| ClickUp | Project Management, Task Tracking, Incident Management, Support Tickets |
| INET Cloud | Cloud Infrastructure, Server, Network, Backup, DR |
| GitHub Actions | CI/CD, Automated Testing, Deployment |
| Payment Gateway | Payment Processing for SaaS Billing, Subscription Management |

# 8. ISO 27001 References

QP-IT-011: Incident Management Procedure

QP-IT-013: Business Continuity Procedure

QP-IT-015: Change Control Procedure

QP-IT-023: Information Security for Cloud Services

FM-037: Change Request Form

# 9. Document Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 24/01/2026 |  | Initial document creation |