# ISO 27001 Implementation Guide for Orbplus

Prepared by: Angela Date: 15 January 2026 Version: 1.0

## Executive Summary

This document provides a comprehensive roadmap for Orbplus to achieve ISO 27001:2022 certification. As a SaaS and Project-based software company, Orbplus needs to establish an Information Security Management System (ISMS) that protects customer data, source code, and business operations.

Timeline: 6-9 months Estimated Budget: 400,000 - 800,000 THB

## 1. Overview Roadmap

### Phase 1: Preparation (Month 1-2)

| Task | Description |
| --- | --- |
| Management Commitment | CEO (K.Kirk) signs ISMS commitment letter |
| Define ISMS Scope | SaaS Platform, Project Services, Cloud Infrastructure |
| Gap Analysis | Assess current state vs ISO 27001 requirements |
| Risk Assessment | Identify and evaluate information security risks |
| Appoint ISMS Team | Core team: K.Apitsit (IT) + K.Rath (Admin) |

### Phase 2: Documentation (Month 2-4)

| Document | ISO Clause |
| --- | --- |
| ISMS Policy | 5.2 |
| Risk Treatment Plan | 6.1.3 |
| Statement of Applicability (SoA) | 6.1.3d |
| Access Control Procedure | A.5.15 |
| Incident Management Procedure | A.5.24-25 |
| Business Continuity Plan | A.5.29 |
| Supplier Management Procedure | A.5.19-20 |
| Asset Inventory | A.5.9 |

### Phase 3: Implementation (Month 4-6)

Technical Controls: - Implement/verify MFA for critical systems - Review access rights (principle of least privilege) - Configure logging & monitoring - Set up vulnerability scanning - Verify encryption (transit & at rest) - Verify backup & test restore

Process Controls: - Implement change management process - Set up incident response workflow - Create on/off-boarding checklist

People: - Conduct Security Awareness Training (all staff) - Role-specific training (developers, admins) - Update employment contracts (NDA)

### Phase 4: Audit & Certification (Month 6-9)

| Activity | Duration |
| --- | --- |
| Internal Audit | 1-2 weeks |
| Management Review | 1 day |
| Fix Non-Conformities | 2-4 weeks |
| Stage 1 Audit (Document Review) | 1-2 days |
| Stage 2 Audit (Implementation Review) | 2-4 days |
| Certificate Issued | After passing Stage 2 |

## 2. Gap Analysis - Current State

### Legend

- 🟢 Exists - Control is already in place

- 🟡 Partial - Some implementation exists

- 🔴 Missing - Not implemented

### Organizational Controls

| Control | Status | Notes |
| --- | --- | --- |
| Information Security Policy | 🔴 | Need to create |
| ISMS Roles & Responsibilities | 🔴 | Need to define |
| Asset Management | 🟡 | Partial inventory exists |
| Risk Assessment Process | 🔴 | Need to establish |
| Supplier Agreements | 🟡 | INET, TERA, INTENSE contracts exist |
| Incident Management Process | 🔴 | Need to create |
| Business Continuity Plan | 🔴 | Need to create |
| Compliance Requirements | 🟡 | Some awareness |
| Internal Audit Process | 🔴 | Need to establish |
| Management Review | 🔴 | Need to establish |

### People Controls

| Control | Status | Notes |
| --- | --- | --- |
| Background Checks | 🟡 | Exists for new employees |
| Security Awareness Training | 🔴 | Need to implement |
| Disciplinary Process | 🔴 | Need to document |
| Employment Contracts | 🟡 | May need NDA clause |
| Termination Procedures | 🔴 | Need to document |
| Remote Working Security | 🟡 | Partial controls |
| Security Event Reporting | 🔴 | Need to establish |

### Physical Controls

| Control | Status | Notes |
| --- | --- | --- |
| Office Physical Security | 🟢 | Building has security guard |
| Cloud Data Center Security | 🟢 | INET has ISO 27001 |
| Equipment Security | 🟡 | Partial |
| Secure Disposal | 🟡 | Partial |
| Clear Desk Policy | 🔴 | Need to implement |
| Working in Secure Areas | 🟡 | Some guidelines |

### Technical Controls (Critical for SaaS)

| Control | Status | Notes |
| --- | --- | --- |
| User Access Management | 🟢 | Authentication exists |
| Privileged Access | 🟡 | Need review |
| Access Rights Review | 🟡 | Need formal process |
| Secure Authentication (MFA) | 🟡 | Partial implementation |
| Malware Protection | 🟢 | Endpoint security exists |
| Vulnerability Management | 🟡 | Need formal process |
| Configuration Management | 🟡 | Need documentation |
| Secure Development Lifecycle | 🔴 | Need to establish |
| Network Security | 🟢 | Firewall via INET |
| Data Backup | 🟢 | Exists |
| Data Encryption | 🟡 | In transit yes, at rest partial |
| Data Masking | 🔴 | Need to implement |
| Data Leakage Prevention | 🔴 | Need to implement |
| Logging & Monitoring | 🟡 | Basic logging exists |

### Gap Summary

| Status | Percentage |
| --- | --- |
| 🟢 Exists | ~25% |
| 🟡 Partial | ~35% |
| 🔴 Missing | ~40% |

### Priority Actions (Quick Wins)

- Write Information Security Policy

- Create Asset Inventory (Hardware, Software, Data)

- Conduct Risk Assessment

- Define ISMS Roles

- Implement Security Awareness Training

### High Risk Gaps

- No Incident Management Process

- No Business Continuity Plan

- No Secure Development Lifecycle

- No Data Leakage Prevention

### Leverage Points

- INET Cloud has ISO 27001 - can inherit their controls

- Outsource partners (TERA, INTENSE) can help with technical implementation

## 3. Required ISMS Documents

### Mandatory Documents (Required by ISO 27001)

| # | Document | ISO Clause |
| --- | --- | --- |
| 1 | ISMS Scope | 4.3 |
| 2 | Information Security Policy | 5.2 |
| 3 | Risk Assessment Process | 6.1.2 |
| 4 | Risk Treatment Process | 6.1.3 |
| 5 | Statement of Applicability (SoA) | 6.1.3d |
| 6 | Information Security Objectives | 6.2 |
| 7 | Evidence of Competence | 7.2 |
| 8 | Operational Planning & Control | 8.1 |
| 9 | Risk Assessment Results | 8.2 |
| 10 | Risk Treatment Results | 8.3 |
| 11 | Monitoring & Measurement Results | 9.1 |
| 12 | Internal Audit Program & Results | 9.2 |
| 13 | Management Review Results | 9.3 |
| 14 | Nonconformity & Corrective Actions | 10.2 |

### Recommended Procedures

Core Procedures: - Document Control Procedure - Access Control Policy - Acceptable Use Policy - Password Policy - Incident Management Procedure - Business Continuity Plan - Backup & Recovery Procedure - Change Management Procedure

SaaS-Specific for Orbplus: - Secure Development Policy (SDLC) - Data Classification Policy - Customer Data Protection Policy - SLA & Security Commitments - Supplier Security Requirements

Supporting Records: - Asset Inventory Register - Risk Register - Training Records - Incident Log - Audit Reports

### Document Management Tips

1. Document Hierarchy: - Level 1: ISMS Manual/Policy (What) - Level 2: Procedures (How) - Level 3: Work Instructions (Details) - Level 4: Records (Evidence)

2. Recommended Tools: - Google Workspace (Docs, Drive) - Free, good version control - Notion / Confluence - Good collaboration - Specialized: Vanta, Drata, OneTrust (expensive but comprehensive)

3. Naming Convention: [Type]-[Number]-[Name]-v[Version] Example: POL-001-Information-Security-Policy-v1.0

4. Review Cycle: Review all documents at least annually or when significant changes occur.

## 4. ISO 27001:2022 Annex A Controls

ISO 27001:2022 has 93 controls organized in 4 themes:

### A.5 Organizational Controls (37 controls)

Key Controls for Orbplus:

| Control | Description |
| --- | --- |
| 5.1 | Policies for information security |
| 5.2 | Information security roles and responsibilities |
| 5.3 | Segregation of duties |
| 5.9 | Inventory of information and other associated assets |
| 5.10 | Acceptable use of information and other associated assets |
| 5.12 | Classification of information |
| 5.14 | Information transfer |
| 5.15 | Access control |
| 5.17 | Authentication information |
| 5.19 | Information security in supplier relationships |
| 5.20 | Addressing information security within supplier agreements |
| 5.23 | Information security for use of cloud services |
| 5.24 | Information security incident management planning and preparation |
| 5.25 | Assessment and decision on information security events |
| 5.29 | Information security during disruption |
| 5.31 | Legal, statutory, regulatory and contractual requirements |

### A.6 People Controls (8 controls)

| Control | Description |
| --- | --- |
| 6.1 | Screening |
| 6.2 | Terms and conditions of employment |
| 6.3 | Information security awareness, education and training |
| 6.4 | Disciplinary process |
| 6.5 | Responsibilities after termination or change of employment |
| 6.6 | Confidentiality or non-disclosure agreements |
| 6.7 | Remote working |
| 6.8 | Information security event reporting |

### A.7 Physical Controls (14 controls)

| Control | Description |
| --- | --- |
| 7.1 | Physical security perimeters |
| 7.2 | Physical entry |
| 7.4 | Physical security monitoring |
| 7.7 | Clear desk and clear screen |
| 7.8 | Equipment siting and protection |
| 7.9 | Security of assets off-premises |
| 7.10 | Storage media |
| 7.13 | Equipment maintenance |
| 7.14 | Secure disposal or re-use of equipment |

### A.8 Technological Controls (34 controls) - CRITICAL FOR SAAS

Access Control: - 8.1 User endpoint devices - 8.2 Privileged access rights - 8.3 Information access restriction - 8.4 Access to source code - 8.5 Secure authentication

Secure Development: - 8.25 Secure development life cycle - 8.26 Application security requirements - 8.27 Secure system architecture and engineering principles - 8.28 Secure coding - 8.29 Security testing in development and acceptance - 8.30 Outsourced development - 8.31 Separation of development, test and production environments - 8.32 Change management

Data Protection: - 8.10 Information deletion - 8.11 Data masking - 8.12 Data leakage prevention - 8.24 Use of cryptography

Operations: - 8.6 Capacity management - 8.7 Protection against malware - 8.8 Management of technical vulnerabilities - 8.9 Configuration management - 8.13 Information backup - 8.14 Redundancy of information processing facilities - 8.15 Logging - 8.16 Monitoring activities - 8.17 Clock synchronization

Network: - 8.20 Networks security - 8.21 Security of network services - 8.22 Segregation of networks - 8.23 Web filtering

### Statement of Applicability (SoA)

For each of the 93 controls, document: - Whether it is Applicable or Not Applicable - Justification for the decision - Implementation status - Control owner

## 5. Detailed Implementation Steps

### Month 1-2: Foundation

Week 1-2: Kickoff - [ ] CEO (K.Kirk) sign ISMS commitment letter - [ ] Appoint ISMS Manager (recommend: K.Apitsit) - [ ] Form ISMS team (IT + Admin + HR) - [ ] Conduct kickoff meeting - [ ] Brief all staff on ISO 27001 initiative

Week 3-4: Scope & Context - [ ] Define ISMS scope: - SaaS platform (Subscription service) - Project delivery services - Cloud infrastructure (INET) - Development team (TERA, INTENSE) - [ ] Identify interested parties (customers, regulators, partners) - [ ] Document legal/regulatory requirements - [ ] Create context of organization document

Week 5-8: Gap & Risk Assessment - [ ] Conduct gap analysis vs ISO 27001 - [ ] Create asset inventory (hardware, software, data, people) - [ ] Define risk assessment methodology - [ ] Perform risk assessment - [ ] Create risk register - [ ] Develop risk treatment plan

### Month 3-4: Documentation

Core Policies: - [ ] Information Security Policy - [ ] Access Control Policy - [ ] Acceptable Use Policy - [ ] Password Policy - [ ] Mobile Device & Remote Work Policy

Procedures: - [ ] Incident Management Procedure - [ ] Business Continuity Plan - [ ] Backup & Recovery Procedure - [ ] Change Management Procedure - [ ] Supplier Management Procedure

SaaS-Specific: - [ ] Secure Development Lifecycle (SDLC) - [ ] Data Classification Policy - [ ] Customer Data Protection Policy

Statement of Applicability (SoA): - [ ] Review all 93 Annex A controls - [ ] Document applicability & justification

### Month 5-6: Implementation

Technical Controls: - [ ] Implement/verify MFA for critical systems - [ ] Review access rights (principle of least privilege) - [ ] Configure logging & monitoring - [ ] Set up vulnerability scanning - [ ] Verify encryption (transit & at rest) - [ ] Verify backup & test restore - [ ] Implement secure coding guidelines

Process Controls: - [ ] Implement change management process - [ ] Set up incident response workflow - [ ] Create on/off-boarding checklist - [ ] Implement document control

People: - [ ] Conduct Security Awareness Training (all staff) - [ ] Role-specific training (developers, admins) - [ ] Update employment contracts (NDA clause) - [ ] Train ISMS team on ISO 27001

Suppliers (INET, TERA, INTENSE): - [ ] Review supplier security controls - [ ] Update contracts with security requirements - [ ] Collect ISO 27001 certificate from INET - [ ] Establish supplier monitoring process

### Month 7-9: Audit Preparation

Month 7: Internal Audit - [ ] Train internal auditor (or hire external) - [ ] Create internal audit program - [ ] Conduct internal audit - [ ] Document findings & non-conformities - [ ] Create corrective action plan

Month 8: Management Review - [ ] Prepare management review agenda - [ ] Compile ISMS performance data - [ ] Present ISMS performance to management - [ ] Document decisions & actions - [ ] Fix remaining non-conformities

Month 8-9: Certification Audit - [ ] Select Certification Body (BSI, TÜV, Bureau Veritas, SGS) - [ ] Schedule Stage 1 Audit - [ ] Stage 1 Audit (Document review) - [ ] Fix any major findings from Stage 1 - [ ] Schedule Stage 2 Audit - [ ] Stage 2 Audit (On-site assessment) - [ ] Address any audit findings - [ ] Receive Certificate!

## 6. Certification Audit Process

### Stage 1 Audit (Document Review)

Purpose: Verify that documentation is ready for full audit

Duration: 1-2 days (may be remote)

What auditors will review: - ISMS Scope document - Information Security Policy - Risk Assessment methodology & results - Statement of Applicability (SoA) - Risk Treatment Plan - Internal Audit report - Management Review minutes

Output: - Findings report (Major/Minor/OFI) - Must fix Major findings before Stage 2

### Stage 2 Audit (Implementation Review)

Purpose: Verify that controls are actually implemented

Duration: 2-4 days on-site

What auditors will do: - Interview staff (IT, HR, Management) - Review evidence of controls - Observe processes in action - Sample test records/logs - Check physical security (if applicable) - Review supplier controls

Output: - Audit report with findings - Recommendation for certification - Or requirement for corrective actions

### Tips for Successful Audit

Before Audit: - Prepare all documents and organize well (clear folder structure) - Brief employees who will be interviewed - Conduct mock audit / dry run - Prepare meeting room for auditor

During Audit: - Be honest - don’t lie or hide things, auditors will find out - Answer questions directly - don’t over-explain - If you don’t know, say you’ll find the answer (don’t guess) - Have ISMS Manager present throughout to coordinate

Common Interview Questions: - “What is the Information Security Policy? Where is it located?” - “What do you do if a security incident occurs?” - “What is the password policy? How many characters?” - “Who has access to customer data?” - “How are changes to production systems managed?” - “What happens when an employee leaves the company?”

### After Certification

- Certificate valid for 3 years

- Surveillance audit every year (1-2 days)

- Re-certification audit in Year 3

- Must maintain ISMS continuously

- Update documents when changes occur

- Continue internal audits annually

- Management review at least once per year

## 7. Budget Estimate

| Item | Cost (THB) |
| --- | --- |
| Consultant Fee (if hired) | 200,000 - 400,000 |
| Certification Audit (Stage 1 + Stage 2) | 150,000 - 300,000 |
| Training (Lead Implementer course) | 30,000 - 50,000 |
| Tools/Software (GRC tools, if needed) | 50,000 - 100,000 |
| Internal Resource | ~20% of ISMS team time for 6-9 months |
| Total | 400,000 - 800,000 |

Note: Does not include internal personnel costs

### Annual Ongoing Costs

| Item | Cost (THB) |
| --- | --- |
| Surveillance Audit | 50,000 - 100,000 |
| Re-certification Audit (Year 3) | 100,000 - 200,000 |
| Continuous improvement activities | Variable |

## 8. Key Success Factors for Orbplus

- Top Management Support

  - K.Kirk must commit resources and time

  - Visible leadership support throughout the project

- Dedicated ISMS Team

  - Recommend K.Apitsit (IT) + K.Rath (Admin) as core team

  - Clear roles and responsibilities

- Leverage Existing Controls

  - INET cloud already has security controls

  - Use their ISO 27001 certification as evidence

- Focus on Business Risks

  - SaaS data protection

  - Customer data privacy

  - Source code security

- Consider Consultant Support

  - Hire ISO consultant for first 2-3 months

  - Accelerates documentation and gap closure

## 9. Recommended Certification Bodies

| Certification Body | Notes |
| --- | --- |
| BSI | Global leader, well-recognized |
| TÜV | German quality, strong reputation |
| Bureau Veritas | Global presence |
| SGS | Established in Thailand |
| Any UKAS-accredited CB | UK Accreditation Service |

Selection Criteria: - Accreditation status - Experience with SaaS/IT companies - Cost and availability - Local presence in Thailand

## Appendix A: ISMS Team Roles

| Role | Responsibility | Suggested Person |
| --- | --- | --- |
| ISMS Sponsor | Top management commitment | K.Kirk (CEO) |
| ISMS Manager | Day-to-day ISMS management | K.Apitsit |
| Document Controller | Document management | K.Rath |
| Risk Owner | Risk assessment & treatment | K.Apitsit |
| Internal Auditor | Conduct internal audits | External or trained staff |
| IT Security Lead | Technical controls | K.Apitsit / TERA |

## Appendix B: Useful Resources

ISO Standards: - ISO/IEC 27001:2022 - Information security management systems - ISO/IEC 27002:2022 - Information security controls - ISO/IEC 27005 - Information security risk management

Online Resources: - ISO website: www.iso.org - NIST Cybersecurity Framework: www.nist.gov/cyberframework - SANS Security Resources: www.sans.org

Training Providers: - BSI Training - PECB - IRCA

Document prepared for Orbplus ISO 27001 implementation project For questions or clarifications, please contact the ISMS team