# EWG Phase#0

# Data Governance Framework Summary

Document Version: 1.0

Date: January 13, 2026

Prepared by: Angela AI

For: C-Level Executives, Data Management Team

# Table of Contents

1. Executive Summary

2. Data Governance Framework

3. Data Policy Framework

4. Time of Data Capture

5. Period-End Close Policy (Listed Company)

6. Water Volume Data Consolidation (SSOT)

7. DAMA-DMBOK Reference Framework

8. Implementation Roadmap

# 1. Executive Summary

## 1.1 Purpose

This document establishes the framework for implementing Data Governance at EWG, addressing three critical areas identified during C-Level interviews:

Data Governance: Authority and decision-making over data assets

Data Policy: Rules and standards for data handling

Time of Data Capture: Data freshness and timeliness requirements

## 1.2 Key Outcomes for Phase#0

Establish governance structure with clear roles and responsibilities

Define policy framework covering quality, security, access, and retention

Document timeliness requirements for critical data domains

Create roadmap for governance implementation

Address water volume data consolidation issue (SSOT)

# 2. Data Governance Framework

## 2.1 Definition

Data Governance is the exercise of authority, control, and shared decision-making over the management of data assets. It ensures data is treated as a strategic enterprise asset with proper accountability.

## 2.2 Core Objectives

1. Data Quality & Reliability: Ensure accuracy, completeness, consistency

2. Security & Privacy: Protect sensitive information, risk mitigation

3. Regulatory Compliance: Maintain auditable controls, avoid penalties

4. Decision Enablement: Improve data discoverability for faster decisions

5. Operational Efficiency: Reduce redundant efforts, cost savings

## 2.3 The Four Pillars

Data Governance rests on four foundational pillars:

People: Governance Council, Data Owners, Data Stewards, Data Custodians

Process: Lifecycle Management, Issue Resolution, Change Management, QA

Technology: Data Catalog, Lineage Mapping, Access Controls, Quality Monitoring

Policy: Classification, Quality Standards, Access Rules, Retention Rules

Figure 2.1: Data Governance Four Pillars

## 2.4 Key Roles (RACI)

| Role | Strategy | Policies | Quality Rules | Implementation |
| --- | --- | --- | --- | --- |
| Governance Council | A | A | C | I |
| Data Owner | C | R | A | C |
| Data Steward | I | C | R | C |
| Data Custodian | I | I | I | R/A |

R = Responsible, A = Accountable, C = Consulted, I = Informed

# 3. Data Policy Framework

## 3.1 Policy Hierarchy

Level 1 - Enterprise Data Policy: High-level principles and strategic direction

Level 2 - Data Standards: Technical specifications for implementation

Level 3 - Data Procedures: Step-by-step operational instructions

Level 4 - Data Guidelines: Best practices and recommendations

Figure 3.1: Data Policy Hierarchy

## 3.2 Core Policy Domains

### Data Classification Policy

Public - No restrictions on disclosure

Internal - For business use only

Confidential - Sensitive business information (need-to-know, encryption)

Restricted - Highly sensitive, regulated (strict controls, audit logging)

### Data Quality Policy

Accuracy: Data correctly represents reality (< 1% error rate)

Completeness: Required data is present (> 99%)

Consistency: Data agrees across systems (0 discrepancy)

Timeliness: Data is current when needed (Per SLA)

Validity: Data conforms to rules (100%)

Uniqueness: No unwanted duplicates (< 0.1%)

### Data Access Policy

Open: All employees can access public data

Controlled: Department members with manager approval

Restricted: Specific roles with data owner approval

Privileged: Named individuals with governance council approval

### Data Retention Policy

Transactional: 2 years active + 5 years archive = 7 years total

Customer PII: Active relationship + 3 years (per consent)

Financial Records: 1 year active + 9 years archive = 10 years total

Audit Logs: 1 year active + 6 years archive = 7 years total

### Data Security Policy

Encryption at Rest: AES-256 for Confidential+

Encryption in Transit: TLS 1.2+ required

Access Authentication: MFA for Confidential+

Audit Logging: All access logged

# 4. Time of Data Capture

## 4.1 Key Concepts

Data Timeliness: Degree to which data is available when needed

Data Freshness: Age of data at any given point (Current Time - Last Update)

Data Latency: Delay between generation and availability

Data Currency: How current relative to real-world state

Data Volatility: Rate at which data changes

Figure 4.1: Time of Data Capture Flow

## 4.2 Critical Timestamps

event_timestamp: When the event actually occurred

created_at: When record was created in source

extracted_at: When data was extracted (ETL)

loaded_at: When data was loaded to destination

updated_at: When record was last modified

valid_from / valid_to: Temporal validity window

## 4.3 Timeliness Requirements

| Data Domain | Freshness | Latency | Update Frequency |
| --- | --- | --- | --- |
| Real-time Analytics | < 1 min | Seconds | Continuous |
| Operational Reporting | < 1 hour | Minutes | Near real-time |
| Daily Reporting | < 24 hours | Hours | Daily batch |
| Historical Analysis | < 1 week | Days | Weekly batch |
| Regulatory Reporting | Per regulation | As specified | Per deadline |

# 5. Period-End Close Policy (Listed Company)

Critical for EWG: As a SET-listed company, EWG must comply with strict regulatory reporting requirements from SET and SEC Thailand.

## 5.1 Regulatory Requirements

Quarterly Financial Statements (Reviewed): 45 days from quarter-end

Annual Financial Statements (Audited): 90 days from fiscal year-end

Form 56-1 One Report: 3 months from fiscal year-end

## 5.2 Penalties for Non-Compliance

Late submission: THB 100,000 + THB 3,000/day

Incomplete information: THB 100,000 + THB 3,000/day

Director share reporting: Up to THB 500,000 + THB 10,000/day

## 5.3 Close Calendar Overview

Month-End (Soft Close): Reconciliations, accruals, basic reporting

Quarter-End (Hard Close): Full reconciliation, external reporting, MD&A

Year-End (Full Close): Audit preparation, tax adjustments, Form 56-1

Figure 5.1: Period-End Close Timeline

## 5.4 Data Freeze Policy

Level 1: Soft Freeze: No new transactions in source systems (WD 0-2)

Level 2: Hard Freeze: No changes to GL without approval (WD 3-10)

Level 3: Audit Freeze: Only audit adjustments allowed (WD 11-Filing)

Level 4: Archive: Data locked, read-only (Post-filing)

Figure 5.2: Data Freeze Policy & Exception Workflow

## 5.5 Data Quality Gates

G1 - Completeness (WD+1): All sources loaded

G2 - Accuracy (WD+2): Reconciliation pass

G3 - Timeliness (WD+3): Data within SLA

G4 - Consistency (WD+4): Cross-system match

G5 - Sign-off (WD+5): Steward approval

# 6. Water Volume Data Consolidation (SSOT)

Issue Identified: Water volume data is not consolidated across the organization. Different departments use different data sources, leading to inconsistent reporting and decision-making challenges.

## 6.1 Pain Points

Multiple Data Sources - No single version of truth

Manual Data Entry - High error rate, delays

No Standard Definitions - Apples-to-oranges comparisons

Delayed Reporting - Decisions based on stale data

Reconciliation Overhead - 20-30% of analyst time wasted

Audit Challenges - Cannot trace data lineage

## 6.2 Target State: Single Source of Truth (SSOT)

"One number, one source, one truth - regardless of who asks or when they ask."

Figure 6.1: SSOT Architecture

## 6.3 Golden Record Framework

A Golden Record is the single, authoritative version of a data entity.

### Water Volume Data Elements:

Raw Water Intake: Volume entering treatment (m³) - Source: SCADA

Treated Water Production: Volume after treatment (m³) - Source: SCADA

Water Distribution: Volume to distribution network (m³) - Source: SCADA

Water Sales: Volume billed to customers (m³) - Source: Billing

Non-Revenue Water (NRW): Water lost (leakage, theft) (m³) - Calculated

## 6.4 Data Consolidation Roadmap

Figure 6.2: Data Consolidation Roadmap

### Phase 1: Foundation (Month 1-2)

Data Source Inventory

Data Element Mapping

Quality Assessment

Stakeholder Alignment

### Phase 2: Integration (Month 3-4)

ETL/ELT Pipeline Development

Validation Rules Implementation

Master Data Repository Setup

Initial Data Load & Reconciliation

### Phase 3: Adoption (Month 5-6)

Dashboard Development

Report Migration

Training & Change Management

Go-Live & Support

### Phase 4: Optimization (Ongoing)

Continuous Quality Monitoring

Feedback Loop

Process Improvement

Audit Support

## 6.5 Success Metrics

Report discrepancy rate: Baseline: High → Target: 0%

Time to produce reports: Baseline: 3-5 days → Target: < 1 day

Analyst time on reconciliation: Baseline: 20-30% → Target: < 5%

Data freshness: Baseline: Days old → Target: < 1 hour

# 7. DAMA-DMBOK Reference Framework

The DAMA Data Management Body of Knowledge (DMBOK) is the globally recognized standard for data management. It positions Data Governance at the center of 11 interconnected knowledge areas.

Figure 7.1: DAMA Wheel - 11 Knowledge Areas

## 7.1 The 11 Knowledge Areas

1. Data Governance: Central orchestrating function (Policies, RACI)

2. Data Architecture: Blueprint for data structures

3. Data Modeling & Design: Conceptual, logical, physical models

4. Data Storage & Operations: Database management, backup

5. Data Security: Access control, encryption

6. Data Integration & Interoperability: ETL/ELT, APIs

7. Document & Content Management: Unstructured data handling

8. Data Warehousing & BI: Analytical data management

9. Metadata Management: Data catalog, lineage

10. Reference & Master Data Management: MDM, Golden Records

11. Data Quality Management: Profiling, cleansing

# 8. Implementation Roadmap

## 8.1 Phase#0 Work Packages

| WP# | Work Package | Duration | Owner |
| --- | --- | --- | --- |
| WP1 | Current State Assessment | Week 1-2 | Consultant |
| WP2 | Governance Structure Design | Week 2-3 | CDO |
| WP3 | Policy Framework Development | Week 3-4 | Data Governance Lead |
| WP4 | Data Inventory | Week 3-5 | Data Stewards |
| WP5 | Timeliness Requirements | Week 4-5 | Data Owners |
| WP6 | Quick Wins Identification | Week 5-6 | Project Team |

## 8.2 Quick Wins for Phase#0

1. Define "Official" Water Volume (Low effort, High impact)

2. Identify authoritative source system (Low effort, High impact)

3. Create simple reconciliation report (Medium effort, High impact)

4. Establish monthly data review meeting (Low effort, Medium impact)

5. Document current data flow (Medium effort, Medium impact)

## 8.3 Key Questions for C-Level

### Data Governance

Who should own which data domains?

What governance structure fits EWG's culture?

How will governance decisions be escalated?

### Data Policy

What regulatory requirements apply (PDPA)?

How should data be classified?

What are the retention requirements?

### Time of Data Capture

What are the freshness requirements per function?

Where are the critical latency bottlenecks?

What is the acceptable data delay for decisions?

## 8.4 Success Metrics

Stakeholder interviews completed: 100% of C-Level

Critical data elements identified: Top 20 CDEs

Policy gaps documented: Complete assessment

Quick wins identified: Minimum 5

Governance structure approved: Signed charter

# Document Information

Prepared by: Angela AI

For: EWG Phase#0 Data Governance Initiative

Date: January 13, 2026

Version: 1.0